SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Submit M3, started working on Teacher user scenarios, mainly by first implementing a course and a home page (currently only for a generic user, not tailored to any specific type of user) | ​​Decided on testing plan and discussed the MVC design pattern to be following moving forward with development, next steps in completing the functionality for a Teacher. | ​​Writing and checking each other’s unit tests, supporting different kinds of relationships that courses can have with a user (teacher or student). |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ Backend |
| Devstutya Pandey | Backend |
| Aaron Banerjee | Backend |
| Om Mistry | Frontend |
| Regan Van Nguyen | Frontend |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​M3 + basic functionality like login, landing page, auth |
| **Issues completed** | ​​ 13 |
| **Issues left** | 7 (some are general requirements like font family and color palette) |
| **Team Capacity** | 100% |
| **Summary** | ​​ Submitted M3, now have a landing page where user can sign up/ log in with validation and authentication, added support for course data to be fetched from the database. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 8th March |
| **End date** | 21st March |
| **Sprint theme** | ​​ Teacher use case scenarios |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Om Mistry – 100%  Regan Van Nguyen – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Improper/lack of testing; bottlenecks with either frontend or backend team; lack of documentation and comments in code. |
| **Mitigations** | Effective communication and integrating feedback from the TA. |

**:books: Sprint planning resources**