SCRUM MEETING WEEK (11)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Decided on testing framework (Jest/Vitest). Testing is now caught up with written code. Added subcollections for students to keep record of courses and other info. | ​​Discuss progress towards teacher scenario, picked features to work on for next sprint. Decided on Teacher uploading + grading assignments, and Student viewing grades. | ​​Review each other’s work, testing as we go. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ Backend |
| Devstutya Pandey | Backend |
| Aaron Banerjee | Backend |
| Om Mistry | Frontend |
| Regan Van Nguyen | Frontend |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Teacher user scenario + Testing |
| **Issues completed** | ​​11 |
| **Issues left** | 10 |
| **Team Capacity** | 70-80% |
| **Summary** | ​​ We were not able to finish the Teacher scenarios as planned, since we wanted to prioritize testing for the M4 submission and most of us had multiple project milestones for other courses this week. We did manage to test almost all of our code for both frontend and backend. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 22nd March |
| **End date** | 29th March |
| **Sprint theme** | ​​ Teacher scenarios + Student home page (enrollments) |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Om Mistry – 100%  Regan Van Nguyen – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Lack of communication and distributing workload inefficiently. |
| **Mitigations** | Meeting twice a week, each subteam holding the other accountable, and integrating feedback from the TA. |

**:books: Sprint planning resources**