SCRUM MEETING WEEK (13)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Completed 7 out of 9 required features over the weekend, meeting several times and working as a group in person. | ​​ Discussed feedback with TA, noted down improvements and came up with plan for finalizing the project, including testing, refactoring, as well as the final requirement (grading + viewing grades). | ​​ |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ Backend (Scrum master) |
| Devstutya Pandey | Backend |
| Aaron Banerjee | Backend |
| Om Mistry | Frontend |
| Regan Van Nguyen | Frontend |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ Admin dashboard, polishing Teacher interface, tracking Student enrollments and grades. |
| **Issues completed** | ​​ 25 |
| **Issues left** | 12 |
| **Team Capacity** | 100% |
| **Summary** | ​​ We completed 80-90% percent of the requirements, including automation, complete Admin functionality, User editing info, Student enrolling into course, Teacher uploading quizzes and essays, and a few miscellaneous UX features. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 6th April |
| **End date** | 12th April |
| **Sprint theme** | ​​ Assignment grading, viewing grades, polishing UI, refactoring. |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Om Mistry – 100%  Regan Van Nguyen – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Tests failing after refactoring, bugs in the UI, inefficient code. |
| **Mitigations** | Ensure tests pass before and after refactoring, use notes taken during meeting with TA, add bonus functionality if possible. |

**:books: Sprint planning resources**