SCRUM MEETING WEEK (5)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Prepare attributes and methods for class diagrams for our database schema. | ​​Finished DFD and UML class diagrams. | ​​Discuss possible additions to the UML. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ UML class diagram |
| Devstutya Pandey | UML class diagram |
| Om Mistry | DFD |
| Aaron Banerjee | DFD |
| Regan Van Nguyen | DFD |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ User stories, use case diagrams |
| **Issues completed** | ​​ All |
| **Issues left** | None |
| **Team Capacity** | 100% |
| **Summary** | ​​ We completed the user stories and use case diagrams. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 8th Feb 2024 |
| **End date** | 15th Feb 2024 |
| **Sprint theme** | ​​ UML class diagrams |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Regan Van Nguyen – 100%  Om Mistry – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Incorrect multiplicities and relations for the UML. |
| **Mitigations** | Revising the lecture slides and brainstorming all possible attributes, methods and relations. |

**:books: Sprint planning resources**