SCRUM MEETING WEEK (8)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Deciding on color palette, prototype/initial designs for front end. Start writing code and committing. | ​​Delegate roles for coding and decide on work for M3. | ​​Follow up on progress towards M3. Confirm with professor about test plan and design pattern requirements for M3. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ Choosing stack and deciding steps for development process. |
| Regan Van Nguyen | Front end stack |
| Devstutya Pandey | Explored backend options – Postgres |
| Aaron Banerjee | Explored backend options -Firebase |
| Om Mistry | Made base design for landing page. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ M2 submission |
| **Issues completed** | ​​ 10 |
| **Issues left** | 10 |
| **Team Capacity** | 100% |
| **Summary** | ​​ Submitted M2. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 15th Feb |
| **End date** | 8th March |
| **Sprint theme** | ​​ M3 submission: design patterns and testing plan |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Om Mistry – 100%  Regan Van Nguyen – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Incoherent design pattern and class diagrams; misunderstanding requirements. |
| **Mitigations** | Clarify with the TA and prof before submission. |

**:books: Sprint planning resources**