SCRUM MEETING WEEK (9)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Testing firebase, follow up about testing plan and review design patterns, draw class and sequence diagrams, expand on frontend. | ​​Discussed testing, design patterns and looked through each other’s assigned diagrams. | ​​Start working on meeting functional requirements, finalize testing plan and design patterns for M3 submission. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Syed Aamir Ahmed | ​​ Distributing work for M3, assigned frontend/backend roles, choosing design patterns |
| Regan Van Nguyen | Sequence diagrams and front-end |
| Devstutya Pandey | Backend (fetching and sending to Firebase), class diagram |
| Aaron Banerjee | Backend (fetching and sending to Firebase), sequence diagram |
| Om Mistry | Frontend, class diagram |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​M3 submission |
| **Issues completed** | ​​ 11 |
| **Issues left** | 9 |
| **Team Capacity** | 100% |
| **Summary** | ​​ Worked on M3, got Firebase setup, created basic home page, finished diagrams for M3. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 15th Feb |
| **End date** | 8Th March |
| **Sprint theme** | ​​ M3 submission: design patterns and testing plan; basic frontend and setting up backend |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Syed Aamir Ahmed – 100%  Devstutya Pandey – 100%  Om Mistry – 100%  Regan Van Nguyen – 100%  Aaron Banerjee – 100% |
| **Potential risks** | Incomplete justification for design pattern and invalid sequence diagram; misunderstanding requirements for testing plan. |
| **Mitigations** | Go over our thought process for design patterns with the TA, review resources provided by TA for testing plan. |

**:books: Sprint planning resources**